# Quikfinance — Roadmap

Remaining work in Banking, Accountant, and Reports modules + plan to merge Quikfinance into Quikit.

Status: Roadmap / planning doc. No code changes yet.

Author: Claude + Rishabh

Date: 2026-05-12

Audience: Engineering / product / stakeholders deciding what to build next.

## TL;DR

Three modules need work to reach production parity, and one big integration question remains:

| Workstream | Current state | Remaining scope | Effort |
| --- | --- | --- | --- |
| Banking | 6 sub-pages built (Accounts, Transactions, Transfers, Card Payments, Owner Drawings, Other Income) — all create + list flows | Bank feeds, reconciliation, CSV/OFX import, rules engine, multi-currency | ~4–6 weeks |
| Accountant | Chart of Accounts + Manual Journals + Journal Entries scaffolded | Trial Balance, General Ledger drill-down, Period locking, Year-end close, Recurring journals, Fixed Assets, Budgets | ~4–6 weeks |
| Reports | 8 reports live (P&L, BS, CF, AR/AP Aging, Sales/Tax Summary, GSTR-1, Stock Valuation) | GSTR-3B, GSTR-2A recon, TDS forms, customer/vendor statements, custom report builder, Excel export, scheduled reports | ~3–4 weeks |
| Quikit merge | Quikit + Quikfinance on separate Vercel domains, separate auths | SSO redirect (Phase 1) → optional iframe/proxy embed (Phase 2) | ~2 weeks for Phase 1 |

Total to finish: ~13–18 weeks (3–4 calendar months) for one full-time engineer.

# Part 1 — Banking module

## What's shipped today

| Route | State | Notes |
| --- | --- | --- |
| /banking | ✅ Tile landing | Shows count of active accounts |
| /banking/accounts | ✅ List + New | Full CRUD for bank accounts (name, currency, opening balance, default flag) |
| /banking/transactions | ✅ List + New | Manual entry of debit/credit, account filter, ref / notes |
| /banking/transfers | ✅ List + New | Inter-account money movement (paired debit/credit) |
| /banking/card-payments | 🟡 Stub | Schema exists; UI is bare-bones — needs validation, categorization |
| /banking/owner-drawings | 🟡 Stub | Drawings as a special transaction kind; needs Owner Equity account auto-pairing |
| /banking/other-income | 🟡 Stub | Inverse of Owner Drawings — credits an Other Income account |

## What's missing (priority-ordered)

### 1. Bank feeds / statement upload (HIGH priority)

Real businesses need to import their bank statement instead of typing every transaction.

- CSV upload — let users upload a bank-statement CSV, map columns (Date / Description / Debit / Credit / Reference), preview, commit

- OFX / QIF / MT940 parsers — Indian and US banks all export at least one of these

- PDF statement OCR — Indian banks email PDF statements; OCR via Textract or Google Cloud Vision

- API-based bank feeds — Plaid (US), Yodlee, ICICI Connected Banking, HDFC API, Axis API. Each is a separate integration

Suggested first PR: CSV upload only. Reuse the import-wizard pattern from lib/purchases/import-helpers.ts. ~1 week.

### 2. Bank reconciliation workflow (HIGH priority)

Match imported bank transactions against existing invoices, bills, and payment records.

- Reconcile page — left column: unmatched bank transactions. Right column: open invoices/bills with same vendor/customer + similar amount. One-click match

- Bulk auto-match — exact amount + reference matches auto-confirm

- Discrepancy report — closing bank balance vs Quikfinance's recorded balance

- Reconcile-period locking — once a month is reconciled, lock those transactions from edits

Effort: ~1.5 weeks. Schema is mostly ready — BankTransaction already has nullable FKs to Invoice / Bill / PaymentReceived / PaymentMade.

### 3. Rules engine for auto-categorization (MEDIUM priority)

Recurring transactions (Netflix, AWS, Rent) should auto-categorize without manual touch.

- Rule shape: IF description CONTAINS "AWS" → categorize as Software Expense, account = 6100

- Apply on import — every uploaded transaction passes through user's rules first

- Suggested rules — after 3 manual same-vendor categorizations, propose a rule

Effort: ~1 week. New BankRule model + a small UI.

### 4. Multi-currency bank accounts (MEDIUM priority)

USD account showing a USD balance, INR home-currency P&L. Currently BankAccount.currency exists but exchange-rate booking isn't wired.

- Per-transaction FX rate — store both amounts (USD + INR equivalent at txn date)

- Realized/unrealized gain-loss — month-end FX revaluation journal

- FX rate source — ECB / RBI feed, or manual

Effort: ~1.5 weeks. Needs CurrencyRate model + cron to refresh daily.

### 5. Card statement upload (LOW priority)

Same shape as bank statements but on credit-card side. Reuses CSV-upload work.

Effort: ~3 days once #1 lands.

## Banking module — suggested PR breakdown

| PR | Scope | Effort |
| --- | --- | --- |
| BNK-1 | CSV upload + column mapping + preview + commit | 1 week |
| BNK-2 | Reconciliation page (manual match) | 1 week |
| BNK-3 | Auto-match on exact amount + date | 3 days |
| BNK-4 | Categorization rules (CRUD + apply-on-import) | 1 week |
| BNK-5 | Multi-currency support + FX rate cron | 1.5 weeks |
| BNK-6 | OFX/QIF parser + PDF OCR (optional) | 1 week |
| BNK-7 | Card-payment statement upload | 3 days |

Total: ~5–6 weeks.

# Part 2 — Accountant module

## What's shipped today

| Route | State | Notes |
| --- | --- | --- |
| /accountant | ✅ Tile landing | Shows account count + manual journal count |
| /accountant/chart-of-accounts | ✅ List + New | Code, name, type, active flag |
| /accountant/manual-journals | ✅ List + New | Free-form debit/credit lines with reference + notes |
| /accountant/journal-entries | 🟡 Stub | List exists; new form is bare-bones; auto-generated entries from invoices/bills not displayed |

## What's missing (priority-ordered)

### 1. Trial Balance (HIGH priority)

Every accountant's bread-and-butter. Lists every GL account with debit and credit totals for a date range.

- Page at /accountant/trial-balance (or /reports/trial-balance)

- Drill-down — click an account → general-ledger view of every transaction

- Period selector — month-to-date, quarter, fiscal year, custom range

- Export to Excel + PDF

Effort: ~3 days. Query is straightforward (SUM amount GROUP BY accountId).

### 2. General Ledger viewer (HIGH priority)

Drill-down view showing every transaction touching a specific GL account.

- Page at /accountant/general-ledger/[accountId] or as Trial-Balance drill-through

- Filters — date range, debit-only / credit-only, search by reference

- Running balance column — chronological balance after each transaction

- Export

Effort: ~3 days. Reuse existing JournalEntryLine query pattern.

### 3. Period locking + fiscal year close (HIGH priority)

Once an accountant signs off on a month/year, no one should be able to edit transactions in that period.

- FinancialPeriod model — start, end, status (Open/Closed/Locked), closedBy, closedAt

- Middleware on mutations — Bill / Invoice / Payment / Journal save actions check the date and reject if it falls in a Closed period

- Year-end close wizard — auto-generates closing entries (Income/Expense → Retained Earnings)

- Unlock action — admin-only, audit-logged

Effort: ~1 week. Touches every transaction action layer.

### 4. Recurring journals (MEDIUM priority)

Monthly depreciation entries, prepayment amortizations, accruals — all repeat. Reuse the Recurring Bills pattern.

- RecurringJournal model mirroring RecurringBill

- Cron at /api/cron/recurring-journals (add to vercel.json)

- CRUD UI at /accountant/recurring-journals

Effort: ~1 week. Clone the Recurring Bills shape from lib/purchases/recurring.ts.

### 5. Fixed Assets register (MEDIUM priority)

Track depreciable assets — laptops, vehicles, furniture — with automatic monthly depreciation journals.

- FixedAsset model — purchase date, cost, life, depreciation method (SL/WDV), salvage

- Page at /accountant/fixed-assets — list with current book value + accumulated depreciation

- Auto-depreciation cron — monthly journal posting

Effort: ~1 week.

### 6. Budgets & variance (LOW priority)

Set a budget per account per month → compare to actuals.

- Budget model — accountId, period, amount

- Variance report at /reports/budget-vs-actual

Effort: ~4 days.

### 7. Accountant-role permissions (LOW priority)

Zoho-style "Accountant" role — read everything, write journals + Chart of Accounts, no access to settings/users/billing.

- Add ACCOUNTANT enum to OrganizationMembership.role

- requireAccountant() helper alongside requireOrganization()

- Settings page that lists members + role chips

Effort: ~3 days. Mostly auth-helper plumbing.

## Accountant module — suggested PR breakdown

| PR | Scope | Effort |
| --- | --- | --- |
| ACC-1 | Trial Balance page + drill-down | 3 days |
| ACC-2 | General Ledger viewer | 3 days |
| ACC-3 | Period locking infrastructure | 1 week |
| ACC-4 | Year-end close wizard | 4 days |
| ACC-5 | Recurring journals | 1 week |
| ACC-6 | Fixed Assets register + depreciation cron | 1 week |
| ACC-7 | Budgets + variance report | 4 days |
| ACC-8 | Accountant role + permissions | 3 days |

Total: ~5–6 weeks.

# Part 3 — Reports module

## What's shipped today

| Report | Route | State |
| --- | --- | --- |
| Profit & Loss | /reports/profit-loss | ✅ |
| Balance Sheet | /reports/balance-sheet | ✅ |
| Cash Flow (with chart) | /reports/cash-flow | ✅ |
| Receivables Aging (AR) | /reports/ar-aging | ✅ |
| Payables Aging (AP) | /reports/ap-aging | ✅ |
| Sales Summary | /reports/sales-summary | ✅ |
| Tax Summary | /reports/tax-summary | ✅ |
| GSTR-1 Export | /reports/gstr1 | ✅ |
| Stock Valuation | /reports/stock-valuation | ✅ |

## What's missing (priority-ordered)

### 1. GSTR-3B export (HIGH — India compliance)

Monthly summary return — every GST-registered business in India must file this.

- Page at /reports/gstr3b

- Auto-compute outward supplies, inward supplies, ITC claims, net liability

- JSON + PDF download matching GSTN portal format

Effort: ~1 week. Reuses GSTR-1 computation primitives.

### 2. GSTR-2A / 2B reconciliation (HIGH — India compliance)

Match purchase invoices against ITC available in the GSTN portal — flag missing/mismatched bills.

- Upload GSTR-2A JSON from the portal

- Match against Quikfinance bills by GSTIN + invoice number + amount

- Mismatch report — bills you've booked but seller hasn't filed, OR seller has filed but you haven't booked

Effort: ~1.5 weeks.

### 3. Trial Balance + General Ledger reports (MEDIUM)

Already listed under Accountant module. Whichever ships first wins — list-based reports + drill-down.

### 4. TDS reports / Form 24Q + 26Q (HIGH — India compliance)

TDS deducted on payments to vendors → quarterly Form 26Q export.

- TdsDeduction aggregate — already captured per Payment Made

- Quarterly Form 26Q export — TXT / FVU format

- TDS certificate (Form 16A) — PDF generator

Effort: ~1.5 weeks.

### 5. Customer & Vendor statements (MEDIUM priority)

Per-customer or per-vendor PDF report showing every transaction + running balance for a date range.

- /reports/customer-statements/[id] with date picker + email-to-customer button

- /reports/vendor-statements/[id] mirror

Effort: ~4 days.

### 6. Inventory aging (LOW priority)

For each item, how long has it been in stock? Identifies slow-moving inventory.

Effort: ~3 days.

### 7. Sales by Customer / Item / Region (LOW priority)

Drill-down summaries already in Sales Summary, but full report views with filters + export.

Effort: ~4 days.

### 8. Custom report builder (LOW priority — high payoff)

"Pick fields → group by → filter → save view." Zoho/Tally don't do this well; could be a differentiator.

Effort: ~3 weeks. Big project.

### 9. Excel export + scheduled email (MEDIUM — across all reports)

Every existing report should have an "Export to Excel" button. Plus: schedule a report to email every 1st of the month.

- exceljs library for Excel generation

- /api/cron/scheduled-reports daily, checks ReportSchedule table

Effort: ~1 week.

## Reports module — suggested PR breakdown

| PR | Scope | Effort |
| --- | --- | --- |
| RPT-1 | GSTR-3B export | 1 week |
| RPT-2 | GSTR-2A reconciliation | 1.5 weeks |
| RPT-3 | TDS Form 26Q + Form 16A | 1.5 weeks |
| RPT-4 | Customer & Vendor statements | 4 days |
| RPT-5 | Excel export across all reports | 4 days |
| RPT-6 | Scheduled-reports cron + email | 3 days |
| RPT-7 | Inventory aging | 3 days |
| RPT-8 | Sales drill-downs | 4 days |
| RPT-9 | Custom report builder (defer / separate sprint) | 3 weeks |

Total: ~3–4 weeks (excluding the custom builder).

# Part 4 — Quikit Integration

(Condensed from docs/quikit-integration.md — full version in that file + matching .docx.)

## Goal

Surface Quikfinance as an app inside the Quikit platform at https://quik-it-auth.vercel.app/apps. Users sign into Quikit once and reach Quikfinance from the app launcher.

## Four ways to merge — and the recommendation

| Option | What user sees | Effort | Recommendation |
| --- | --- | --- | --- |
| A. SSO redirect | Click Quikfinance tile in Quikit /apps → hops to quikfinance.vercel.app already signed in. Two URLs, one identity. | 1–2 weeks | ✅ Start here |
| B. Iframe embed | Quikfinance renders inside Quikit's chrome at quikit.com/apps/quikfinance. One URL bar. | +1 week on top of A | 🟡 Only if unified UI is non-negotiable |
| C. Reverse-proxy mount | Same single-URL feel via Vercel rewrites. | 3–4 weeks | 🟡 Sneakily complex |
| D. Full code merge | One repo, one DB, one product. | 2–3 months | ❌ Only if consolidating products |

## Option A — SSO redirect (Phase 1, recommended)

### Flow

- User logs into Quikit at auth-quikit.vercel.app

- Lands on Quikit's /apps page

- Clicks the Quikfinance tile

- Quikit generates a short-lived signed JWT (5-min exp): { sub, email, name, tenantId }

- Browser redirects to https://quikfinance-software.vercel.app/api/auth/sso?token=<jwt>

- Quikfinance verifies the JWT, upserts user + organization, sets a NextAuth session cookie, redirects to /

- User lands on Quikfinance dashboard, authenticated

### Quikfinance-side changes (~470 LOC new code)

| File | Change |
| --- | --- |
| app/api/auth/sso/route.ts | NEW — GET handler verifies JWT, upserts user/org via Prisma, signs in via NextAuth credentials provider, redirects to / |
| lib/auth.ts | Add second Credentials provider with id quikit-sso |
| lib/quikit-sso.ts | NEW — JWT verification + user-provisioning helper |
| .env.example | Add QUIKIT_SSO_ISSUER, QUIKIT_SSO_AUDIENCE, QUIKIT_SSO_SECRET (HS256) |
| prisma/schema.prisma | Add User.quikitId + Organization.quikitTenantId (unique) |
| middleware.ts | Allow-list /api/auth/sso in PUBLIC_PATHS |
| tests/unit/sso.test.ts + tests/e2e/quikit-sso.spec.ts | New test coverage |

### Quikit-side changes

| File | Change |
| --- | --- |
| Apps registry | Add Quikfinance tile: { id: 'quikfinance', name: 'Quikfinance', launchUrl: '/api/launch/quikfinance' } |
| app/api/launch/quikfinance/route.ts | NEW — mints JWT, redirects to Quikfinance |
| Env var | QUIKFINANCE_SSO_SECRET (matches Quikfinance's value) |

### Security checklist

- JWT TTL ≤ 5 minutes

- Audience claim enforced (token for one app can't unlock another)

- One-time jti tracked ~10 min to defeat replay

- Shared secret stored as encrypted env on Vercel both sides

- Audit log writes SsoSignIn per exchange

- No JWT logged anywhere (Sentry breadcrumb filter)

### Effort breakdown

| Task | Days |
| --- | --- |
| Quikit-side launch endpoint | 2 |
| Quikfinance /api/auth/sso + JWT verifier + provisioning | 3 |
| Unit + Playwright tests | 2 |
| Docs + DECISIONS update | 0.5 |
| End-to-end manual smoke + bugfixes | 1.5 |
| Total | ~9 working days (~2 weeks calendar) |

## Phased rollout

| Phase | Scope | Outcome |
| --- | --- | --- |
| Phase 1 (week 1–2) | Option A — SSO redirect | Quikfinance tile in Quikit /apps clicks through to live app. Two URLs, one identity. |
| Phase 2a (week 3–4, optional) | Layer Option B (iframe) on top | Quikfinance renders inside Quikit's chrome. One URL bar. |
| Phase 2b (week 5+, alternative) | Option C — reverse proxy | Same single-URL feel via Vercel rewrites. Bigger lift. |
| Phase 3 (future) | Data integration | Quikit user directory ↔ Quikfinance Contact table; Quikit billing ↔ Quikfinance subscription state; unified audit log |

## Open questions (need answers before Phase 1)

- Who owns Quikit? If third-party, follow their dev docs. If you own both, you can dictate the contract.

- Does Quikit already have an SSO pattern for other apps? Follow it if yes.

- Tenant cardinality — one Quikit tenant per Quikfinance org, or many?

- Sign-out propagation — sign out of Quikfinance kills only the Quikfinance session, or bubbles back to Quikit?

- Provisioning flow — net-new Quikit user clicking the tile auto-gets a Quikfinance org with seed chart-of-accounts, or pre-provisioned?

## Risks + rollback

| Risk | Mitigation |
| --- | --- |
| Shared SSO secret leaks | Rotate via env update + redeploy; 5-min token TTL minimizes damage window |
| Quikit auth changes break Quikfinance SSO | Sentry alert on 4xx/5xx rate; Quikit-side regression tests |
| User upserts create duplicate orgs | Organization.quikitTenantId @unique enforces at DB level |
| Quikfinance feature breaks in embedded mode (Razorpay, etc.) | Phase 1 (Option A) avoids this — Quikfinance stays standalone |

Rollback for Phase 1: Remove the Quikfinance tile from Quikit. Direct users back to quikfinance-software.vercel.app/login. No code revert needed beyond optionally disabling the SSO route via an env-var feature flag.

# Suggested overall sequence

If a single full-time engineer picked this up tomorrow, the smart ordering is:

| Order | Workstream | Why this order |
| --- | --- | --- |
| 1 | Quikit SSO (Phase 1) | 2 weeks. Unlocks the user-visible "Quikfinance is in Quikit" win first. Smallest scope; biggest perception payoff. |
| 2 | Banking — CSV upload + reconciliation | 3 weeks. Highest-impact missing feature for actual accounting users. |
| 3 | Accountant — Trial Balance + General Ledger + Period locking | 2.5 weeks. Required for any serious finance team to trust the books. |
| 4 | Reports — GSTR-3B + TDS forms + Customer/Vendor statements | 3 weeks. India compliance + day-to-day reporting basics. |
| 5 | Banking — Rules engine + Multi-currency + Card statements | 2.5 weeks. |
| 6 | Accountant — Recurring journals + Fixed Assets + Budgets | 2.5 weeks. |
| 7 | Reports — GSTR-2A recon + Excel export + scheduled reports | 2 weeks. |
| 8 | Quikit Phase 2 (iframe OR proxy) | 1–4 weeks depending on choice. |
| 9 | Polish / spec niceties / Accountant role permissions | 1–2 weeks. |
| 10 | Custom report builder (optional differentiator) | 3 weeks. |

Grand total: ~22–28 weeks of focused engineering (5–7 months for one engineer; 3–4 months for two).

## Decisions you need to make before kickoff

- Banking — bank-feed strategy. CSV-only forever, or invest in API integrations (Plaid for US, ICICI / HDFC / Axis Connected Banking for India)?

- Accountant — period-locking strictness. Hard-block edits in closed periods (Tally / SAP style), or warn-then-allow (Zoho style)?

- Reports — Indian-only vs multi-region. GSTR-3B / TDS forms only matter for Indian users. Do non-Indian customers exist?

- Quikit merge — own both apps or third-party? Changes the entire integration approach.

- Resourcing. Solo developer for 6 months, or scale to 2-3 engineers and finish in 3-4 months?

Once these five are answered, the workstreams above can run in parallel and the timeline compresses.