# Merging Quikfinance into Quikit

Design options and recommended phased rollout.

Status: Draft / discussion. No code changes yet.

Author: Claude + Rishabh

Date: 2026-05-12

Target: Surface Quikfinance as an app inside the Quikit platform at https://quik-it-auth.vercel.app/apps.

## TL;DR

There are four realistic ways to merge Quikfinance into Quikit. They differ wildly in scope, time, and what end-users actually experience:

| Option | What user sees | Engineering effort | Recommended? |
| --- | --- | --- | --- |
| A. SSO redirect | Click "Quikfinance" in Quikit's /apps → hops to quikfinance.vercel.app with their identity pre-established. Two domains, two URL bars. | 1–2 weeks | ✅ Start here |
| B. Iframe embed | Quikfinance renders inside Quikit's chrome at quikit.com/apps/quikfinance. Looks unified, one URL. | 2–3 weeks | 🟡 Only if unified UI is non-negotiable |
| C. Reverse-proxy mount | Quikit fronts Quikfinance at quikit.com/apps/quikfinance/* via Vercel rewrites. Same-origin cookies. | 2–4 weeks | 🟡 More complex than it looks (asset URLs, cookies) |
| D. Full code merge | One monorepo, one Vercel project, one DB. | 2–3 months | ❌ Too heavy unless you're consolidating products |

Recommendation: Ship Option A (SSO redirect) as Phase 1. It unblocks the user-visible win — Quikfinance appears as a tile in Quikit's app launcher — without committing to deep integration. Phase 2 can layer Option B or C on top later.

## What I learned about Quikit

From probing the public surface (without logging in, since you asked me to stop):

- Two Vercel apps, not one:

  - auth-quikit.vercel.app — identity provider (login page, brand "QuikIT")

  - quik-it-auth.vercel.app — application shell (redirects unauthenticated users to the auth app)

- Strict frame headers on the shell: X-Frame-Options SAMEORIGIN, CSP frame-ancestors 'none'. Quikit refuses to be embedded in other apps — good security hygiene; any integration we propose has to clear the same bar.

- /apps is the launcher route — auth-gated. Based on URL pattern, almost certainly a tile-grid of apps similar to Microsoft 365's launcher or Zoho One's home.

- Stack uses Sentry for observability, lives entirely on Vercel.

Assumption I'm making: you own both Quikit and Quikfinance (you handed me admin credentials for both, and asked to "merge" them). If Quikit is actually a third-party platform you don't control, ignore Section "Quikit-side changes" below — you'd need to follow whatever public integration API Quikit publishes.

## Option A — SSO Redirect (recommended Phase 1)

### What it looks like

- User logs into Quikit at auth-quikit.vercel.app

- Lands on Quikit's /apps page

- Clicks the Quikfinance tile

- Quikit generates a short-lived signed JWT carrying { sub, email, name, tenantId, exp }

- Browser is redirected to https://quikfinance-software.vercel.app/api/auth/sso?token=<jwt>

- Quikfinance verifies the JWT (HS256 with shared secret or RS256 with public key), upserts the user + organization, sets a NextAuth session cookie, redirects to /

- User lands on Quikfinance dashboard, authenticated

### Why this is the right Phase 1

- No iframe gymnastics. Quikfinance keeps its current domain, URL bar, cookie path.

- No reverse proxy needed. Vercel routes stay flat.

- Reversible. If you decide to roll back, you delete one route + remove the tile. No code-merge debt.

- Each app keeps its own deploy / release cadence. Quikfinance's CI doesn't entangle with Quikit's.

- Auth model already exists in Quikfinance — adding an SSO entry point is one new route handler + one NextAuth provider.

### Quikfinance-side changes

| File | Change | Lines |
| --- | --- | --- |
| app/api/auth/sso/route.ts | NEW — GET handler that verifies JWT, creates/looks up user + org via Prisma, calls NextAuth signIn with sso=true, redirects to /. Bound to env-defined Quikit issuer. | ~80 |
| lib/auth.ts | Add a second Credentials provider with id 'quikit-sso' that trusts a pre-verified user payload. Existing email/password provider stays. | +30 |
| lib/quikit-sso.ts | NEW — JWT verification + user-provisioning helper. Uses jose or @panva/jose. | ~120 |
| .env.example | Add QUIKIT_SSO_ISSUER, QUIKIT_SSO_AUDIENCE, QUIKIT_SSO_SECRET (HS256) or QUIKIT_SSO_JWKS_URL (RS256). | +4 |
| prisma/schema.prisma | Add User.quikitId String? @unique and Organization.quikitTenantId String? @unique. New migration. | +2 |
| middleware.ts | Allow-list /api/auth/sso in PUBLIC_PATHS so JWT verifies before middleware redirect to /login. | +1 |
| app/(auth)/login/form.tsx | (Optional) Add "Sign in with Quikit" button linking back to the Quikit launcher. | +15 |
| tests/unit/sso.test.ts | NEW — JWT verification, expired-token rejection, signature-mismatch, user-upsert idempotency. | ~80 |
| tests/e2e/quikit-sso.spec.ts | NEW — Playwright mints test JWT with dev secret, GETs /api/auth/sso?token=..., asserts session cookie + dashboard renders. | ~100 |
| DECISIONS.md | D77 — SSO from Quikit via signed JWT (HS256), users provisioned on first hit. | +10 |
| README.md | New section "Quikit SSO" with env-var setup + how to issue test tokens locally. | +25 |

Total: ~470 LOC of new code, ~50 LOC modified.

### Quikit-side changes (assuming you own Quikit)

| File | Change |
| --- | --- |
| apps/[tile-grid]/page.tsx | Add new app tile: { id: 'quikfinance', name: 'Quikfinance', icon: '/icons/quikfinance.svg', launchUrl: '/api/launch/quikfinance' }. |
| app/api/launch/quikfinance/route.ts | NEW — issues short-lived JWT (5-min exp) with current user identity, redirects to Quikfinance SSO endpoint. |
| lib/sso-tokens.ts | Per-app key registry: { quikfinance: { secret: process.env.QUIKFINANCE_SSO_SECRET, audience: 'quikfinance' } }. |
| Env vars | QUIKFINANCE_SSO_SECRET (matches Quikfinance side). Generate via openssl rand -hex 32. |

If Quikit already has an internal launch-token pattern for other apps, follow that — the spec above is what a clean implementation looks like, not necessarily what fits the existing code.

### Security checklist (Phase 1)

- JWT max lifetime 5 minutes — too short to replay, long enough for slow networks

- Audience claim (aud: 'quikfinance') enforced — token for one app can't unlock another

- One-time-use jti tracked in Quikfinance for ~10 min — defeats replay within the 5-min window

- Shared secret stored as encrypted env var on Vercel (both sides)

- HTTPS-only redirects (already enforced by HSTS)

- Quikfinance audit log writes an SsoSignIn event with quikitTenantId + userId per successful exchange

- No JWT logged anywhere (Sentry breadcrumb filter)

### Effort estimate

- Design + Quikit-side launch endpoint: 2 days

- Quikfinance /api/auth/sso route + JWT verifier + user provisioning: 3 days

- Tests (unit + Playwright): 2 days

- Docs + DECISIONS update: 0.5 days

- End-to-end manual smoke + bug fixes: 1.5 days

Total: ~9 working days (~2 weeks calendar).

## Option B — Iframe Embed (Phase 2, optional)

### What it looks like

Same as Option A plus: Quikit's /apps/quikfinance route renders a full-page iframe pointing at quikfinance-software.vercel.app/?embedded=true. User stays on the Quikit domain in their URL bar.

### Why not yet

- Cross-domain cookies need SameSite=None; Secure — works on every modern browser but is more fragile than top-level navigation.

- Quikfinance's sidebar is duplicated visual chrome — Quikit's chrome + Quikfinance's sidebar. Hide one in ?embedded=true mode or live with doubled UI.

- Modals + popovers (Radix UI) sometimes break when the page is in an iframe with clip-path ancestors. Fixable but adds polish cycles.

- PDF download links + email send routes need to work in cross-frame contexts.

Effort: +1 week on top of Option A. The two are additive — you don't have to pick.

### Files that would change beyond Option A

- app/(dashboard)/layout.tsx — conditional searchParams.embedded === 'true' branch that hides Sidebar + TopHeader + RightRail.

- next.config.mjs — relax X-Frame-Options to allow framing by https://quik-it-auth.vercel.app specifically.

- app/(dashboard)/page.tsx (and all dashboard pages indirectly) — ensure cookies use SameSite=None.

- middleware.ts — allow the ?embedded query param to pass through without redirect chains.

## Option C — Reverse-Proxy Mount (alternate Phase 2)

### What it looks like

Quikit's Vercel config rewrites quikit.com/apps/quikfinance/* → quikfinance-software.vercel.app/*. Same-origin from the browser's perspective — cookies set on quikit.com flow naturally.

### Why this is harder than it sounds

- Every asset URL (CSS, fonts, _next/static/*, Razorpay iframe, AI streaming endpoint) needs the proxy path prefix or absolute URLs. Next.js's basePath is a build-time decision — two deploy targets.

- OAuth callbacks (Google sign-in, Razorpay webhook) need stable URLs — can't bounce through a proxy.

- Cron jobs (/api/cron/recurring-bills etc.) need to hit the underlying Quikfinance URL directly, not the proxy.

Pick this only if the unified URL is critical AND iframe doesn't satisfy the UX requirement. Estimate: 3–4 weeks including the asset-URL refactor.

## Option D — Full Code Merge (probably wrong)

Lift app/(dashboard)/**, lib/**, prisma/schema.prisma from Quikfinance into Quikit's monorepo. Share the auth + DB. Single Vercel deploy.

### Reasons to do this

You want one product, not two. Marketing, billing, support all unified.

### Reasons not to do this

- Quikfinance has its own Prisma schema (~50 tables, 14 migrations) — merging with Quikit's schema is a careful migration on production data.

- Different release cadences become impossible — every Quikit deploy redeploys all of Quikfinance's complexity.

- Rollback is no longer "remove a tile" — it's a database migration in reverse.

- Test surface area triples.

Estimate: 2–3 months. Don't pick this unless you've already decided Quikfinance is a feature of Quikit, not a separate product.

## Phased plan (recommended)

| Phase | Scope | Outcome |
| --- | --- | --- |
| Phase 1 (week 1–2) | Option A — SSO redirect | Quikfinance tile in Quikit /apps clicks through to the live app, user is signed in. Two URLs, one identity. |
| Phase 2a (week 3–4, optional) | Layer Option B (iframe) on top | Quikfinance renders inside Quikit's chrome at quikit.com/apps/quikfinance. One URL bar. |
| Phase 2b (week 5+, alternative) | Option C — reverse proxy | Same single-URL feel, achieved via Vercel rewrites. Bigger lift; only if iframe UX is rejected. |
| Phase 3 (future) | Data integration | Quikit user directory ↔ Quikfinance Contact table; Quikit billing ↔ Quikfinance subscription state; single audit-log feed. |

## Open questions (need your call before Phase 1 starts)

- Who owns Quikit? If it's a third-party platform, do they publish a developer API? Send me the docs link.

- Does Quikit already have an SSO pattern for other apps? If yes, we follow it instead of inventing. (What do other apps in /apps use?)

- One Quikfinance tenant per Quikit tenant, or many? Affects whether Organization.quikitTenantId is unique or not.

- What happens on sign-out? Quikfinance sign-out kills only the Quikfinance session, or propagates back to Quikit? Standard: kill only Quikfinance.

- Provisioning flow for net-new users. Does a Quikit user clicking the tile automatically get a Quikfinance org with a starter chart-of-accounts (same as the signup flow), or does the Quikit admin pre-provision?

## Risks + rollback

| Risk | Mitigation |
| --- | --- |
| Shared SSO secret leaks | Rotate via env-var update + redeploy; 5-min token TTL means damage window is tiny. |
| Quikit's auth changes break Quikfinance SSO | Add Sentry alert on SSO endpoint 4xx/5xx rate; Quikit-side regression tests. |
| User upserts create duplicate orgs | Organization.quikitTenantId @unique enforces this at the DB level. |
| Quikfinance breaks an app feature (Razorpay, etc.) due to embedded-mode quirks | Phase 1 (Option A) avoids this entirely — Quikfinance stays standalone. |

Rollback for Phase 1: Remove the Quikfinance tile from Quikit's /apps. Direct users back to quikfinance-software.vercel.app/login. No code revert needed on the Quikfinance side beyond optionally disabling the SSO route via an env-var feature flag.

## What I need from you to start Phase 1

- Decision on Option A vs B (or "do both, A first").

- Confirmation you own both apps (or pointer to Quikit's dev docs if not).

- Where Quikit's apps registry lives in their codebase — file path or repo URL. I'll mirror their existing app-tile format.

- Shared secret strategy: HS256 (simpler) vs RS256 (Quikit publishes a JWKS URL, more standard). Default recommendation: HS256 for Phase 1, migrate to RS256 if you add more apps later.

Once those four are answered, Phase 1 is a clean 2-week PR.